# Agile Sprint Planning & User Story Workshop

AI-Driven Urban Flood Monitoring and Risk Assessment Platform

Course: Database Management Systems / Software Engineering (CO1 AT-2) Prepared by: Vara Prasad

Institution: Saveetha School of Engineering

This document presents a comprehensive Agile Sprint Planning and User Story Workshop for an AI-driven platform that monitors urban flood risk in real time. It covers project vision and stakeholders, epics and user stories, acceptance criteria, backlog prioritization, sprint backlog planning, story point estimation, and the Sprint 1 goal and deliverables.

## Project Vision and Stakeholders

### Project Vision

To build an intelligent, integrated flood monitoring and risk assessment platform that combines IoT sensor data, GIS mapping, weather forecasts, and AI-based predictive analytics to give municipal authorities and citizens early, accurate, and actionable flood warnings. The platform aims to shift urban flood management from reactive, manually-reported responses to proactive, data-driven decision making, thereby reducing economic loss, protecting infrastructure, and saving lives.

### Project Objectives

    - Continuously monitor rainfall and water levels through IoT sensor networks.

    - Predict flood-prone regions using AI/ML models trained on historical and real-time data.

    - Visualize flood risk on interactive GIS-based maps.

    - Generate real-time early warning alerts for authorities and the public.

    - Support emergency response planning and resource deployment.

    - Monitor drainage network health and capacity.

    - Provide real-time analytics dashboards for city administrators.

### Key Stakeholders

| Stakeholder | Role / Interest |
| --- | --- |
| Municipal Corporation / Disaster Management Agency | Primary system owner; uses platform for city-wide flood monitoring and response coordination. |
| City Administrators | Consume dashboards and alerts to plan infrastructure and allocate emergency resources. |
| Emergency Response Teams (Fire, Police, NDRF/SDRF) | Use real-time alerts and GIS maps to plan evacuation and rescue operations. |
| General Public / Citizens | Receive flood warnings and safety advisories via app/SMS notifications. |
| IoT Sensor & Hardware Vendors | Supply and maintain rainfall, water-level, and drainage sensors. |
| Weather Data Providers (IMD / third-party APIs) | Supply forecast data feeding the prediction models. |
| GIS / Data Analysts | Configure map layers, validate flood-risk model outputs. |
| Software Development Team | Design, build, test, and deploy the platform (Product Owner, Scrum Master, Developers, QA). |

## Epics and User Stories

The product requirements have been broken down into eight Epics. Each Epic is further decomposed into well-structured User Stories following the format: As a <user>, I want <feature>, so that <benefit>.

### EPIC 1: Real-Time Rainfall & Water-Level Monitoring

US-1: As a city administrator, I want to view live rainfall and water-level readings from IoT sensors across the city, so that I can track conditions as they change in real time.

US-2: As a system, I want to automatically flag sensors that stop reporting data, so that faulty or offline sensors are identified and repaired quickly.

US-3: As a disaster management officer, I want to view historical rainfall and water-level trends for any location, so that I can compare current conditions against past flood events.

### EPIC 2: AI-Based Flood Prediction

US-4: As a disaster management officer, I want the system to predict flood-prone zones using AI models, so that I can take preventive action before flooding occurs.

US-5: As a data analyst, I want to view the confidence score and key input factors behind each flood prediction, so that I can validate and trust the model's output.

US-6: As a system, I want to retrain prediction models periodically with new sensor and weather data, so that prediction accuracy improves over time.

### EPIC 3: GIS-Based Flood Visualization

US-7: As a city administrator, I want to view flood risk levels overlaid on a GIS map of the city, so that I can quickly identify which areas are most at risk.

US-8: As a emergency response team member, I want to zoom into a specific ward or locality on the flood map, so that I can plan localized rescue and evacuation routes.

### EPIC 4: Early Warning & Alert System

US-9: As a citizen, I want to receive an SMS/app notification when my area is at risk of flooding, so that I can evacuate or take precautions in time.

US-10: As a disaster management officer, I want to trigger manual alerts to specific zones when needed, so that I can supplement automated warnings with on-ground judgment.

US-11: As a system, I want to escalate alert severity automatically as risk thresholds increase, so that responders always see the most current threat level.

### EPIC 5: Emergency Response & Evacuation Planning

US-12: As a emergency response coordinator, I want to view suggested evacuation routes generated from flood-risk data, so that I can plan safe evacuation of affected residents.

US-13: As a emergency response team, I want to see the nearest relief shelters and resource depots on the map, so that I can deploy personnel and supplies efficiently.

### EPIC 6: Drainage Network Monitoring

US-14: As a municipal engineer, I want to monitor the real-time capacity and blockage status of drainage lines, so that I can prioritize maintenance before drains overflow.

US-15: As a system, I want to alert maintenance teams when a drain exceeds a safe capacity threshold, so that blockages are cleared before they cause flooding.

### EPIC 7: Real-Time Analytics Dashboard

US-16: As a city administrator, I want a consolidated dashboard summarizing rainfall, risk levels, alerts, and drainage status, so that I can make informed decisions from a single screen.

US-17: As a disaster management officer, I want to export flood-risk reports for a selected date range, so that I can share data with higher authorities and for post-event analysis.

### EPIC 8: System Administration & Data Management

US-18: As a system administrator, I want to manage user roles and permissions for different stakeholder groups, so that sensitive controls are restricted to authorized personnel.

US-19: As a system administrator, I want to configure and calibrate sensor thresholds per zone, so that alerts remain accurate for each locality's flood behavior.

## Acceptance Criteria

Acceptance criteria for the highest-priority user story from each Epic are defined below using the Given-When-Then format.

| User Story | Acceptance Criteria (Given-When-Then) |
| --- | --- |
| US-1: Live sensor readings | Given an active IoT sensor network, When a city administrator opens the monitoring dashboard, Then live rainfall and water-level readings for all connected sensors are displayed within 10 seconds and refresh at least every 60 seconds. |
| US-4: AI flood prediction | Given sufficient rainfall, water-level, and weather data for a region, When the prediction model runs its scheduled cycle, Then the system outputs a flood-risk score (Low/Medium/High/Severe) with an associated confidence percentage for each monitored zone. |
| US-7: GIS risk map | Given flood-risk scores exist for city zones, When a user opens the GIS map view, Then each zone is color-coded by risk level and clicking a zone shows the underlying sensor and prediction data. |
| US-9: Citizen alert | Given a zone's risk level crosses the 'High' threshold, When the alert engine processes the update, Then all registered citizens in that zone receive an SMS/app notification within 2 minutes, in English and the regional language. |
| US-12: Evacuation routes | Given a zone is marked 'Severe' risk, When an emergency coordinator requests evacuation guidance, Then the system displays at least one suggested evacuation route avoiding flooded/blocked roads, along with the nearest open shelter. |
| US-14: Drainage monitoring | Given drainage sensors report capacity data, When a drain's fill level exceeds 85% of safe capacity, Then the system flags the drain as 'At Risk' on the dashboard and notifies the assigned maintenance team. |
| US-16: Analytics dashboard | Given data exists for rainfall, risk, alerts, and drainage, When a city administrator logs in, Then a single dashboard view displays summarized metrics for all four categories for the current day. |
| US-18: Role-based access | Given defined user roles (Admin, Officer, Engineer, Citizen), When a user logs in, Then the system only displays features and data permitted for that user's assigned role. |

## Prioritized Product Backlog

The backlog is prioritized using a combination of business value, customer/public safety impact, and technical dependencies. MoSCoW categorization is used alongside a 1-10 business value score.

| Story | Priority | Business Value (1-10) | Dependency |
| --- | --- | --- | --- |
| US-1 Live sensor readings | Must Have | 9 | IoT sensor integration |
| US-4 AI flood prediction | Must Have | 10 | US-1, US-3, weather API |
| US-7 GIS risk map | Must Have | 9 | US-4 |
| US-9 Citizen alert | Must Have | 10 | US-4, US-11 |
| US-11 Auto alert escalation | Must Have | 8 | US-4 |
| US-12 Evacuation routes | Should Have | 8 | US-7, GIS routing service |
| US-14 Drainage monitoring | Should Have | 7 | Drainage sensor network |
| US-2 Sensor offline flagging | Should Have | 6 | US-1 |
| US-16 Analytics dashboard | Should Have | 7 | US-1, US-4, US-14 |
| US-18 Role-based access | Should Have | 6 | User management module |
| US-3 Historical trends | Could Have | 5 | US-1 |
| US-5 Model explainability | Could Have | 5 | US-4 |
| US-10 Manual alert trigger | Could Have | 5 | US-9 |
| US-13 Shelter/resource map | Could Have | 5 | US-12 |
| US-15 Drain threshold alert | Could Have | 4 | US-14 |
| US-17 Report export | Could Have | 4 | US-16 |
| US-6 Model retraining | Won't Have (this release) | 3 | US-4, ML pipeline |
| US-8 Zone zoom map | Won't Have (this release) | 3 | US-7 |
| US-19 Sensor threshold config | Won't Have (this release) | 3 | US-1 |

## Sprint Backlog (Sprint 1)

The seven highest-priority (Must Have) stories are selected for Sprint 1, since they establish the core data pipeline, prediction engine, visualization, and alerting needed before any downstream features (evacuation planning, drainage monitoring, dashboards) can function.

| User Story | Development Tasks |
| --- | --- |
| US-1: Live sensor readings | - Set up IoT data ingestion service (MQTT/HTTP) - Design sensor readings database schema - Build real-time dashboard widget for live readings - Write integration tests for sensor data pipeline |
| US-2: Offline sensor flagging | - Implement heartbeat/last-seen tracking per sensor - Create background job to detect stale sensors (>15 min) - Add offline-sensor indicator to admin UI |
| US-4: AI flood prediction | - Collect and preprocess historical flood/rainfall dataset - Train and validate baseline prediction model - Build prediction API endpoint - Schedule periodic model inference job |
| US-7: GIS risk map | - Integrate GIS mapping library (e.g., Leaflet/Mapbox) - Build zone boundary layer with risk color-coding - Connect map layer to live prediction API - Add zone click-through detail panel |
| US-9: Citizen alert | - Integrate SMS/push notification gateway - Build citizen zone-registration flow - Create alert message templates (English + regional language) - Implement alert delivery logging |
| US-11: Auto alert escalation | - Define risk-threshold escalation rules engine - Trigger alert severity updates on threshold breach - Write unit tests for escalation logic |
| US-3: Historical trends | - Build historical data query API - Create trend chart component (rainfall/water-level over time) - Add date-range filter to dashboard |

## Effort Estimation Using Story Points

Story points are assigned using the Fibonacci sequence (1, 2, 3, 5, 8, 13) via Planning Poker, reflecting relative complexity, effort, and uncertainty rather than absolute time.

| Story | Points | Justification |
| --- | --- | --- |
| US-1: Live sensor readings | 5 | Requires new ingestion pipeline, schema design, and real-time UI; moderate integration complexity. |
| US-2: Offline sensor flagging | 3 | Builds on US-1's data model; mainly a scheduled check plus UI indicator. |
| US-4: AI flood prediction | 13 | Highest complexity: data preprocessing, model training/validation, and a new prediction service with uncertain tuning effort. |
| US-7: GIS risk map | 8 | New mapping library integration, custom zone layers, and live data binding add significant effort. |
| US-9: Citizen alert | 8 | Third-party gateway integration, multi-language templates, and delivery tracking increase scope. |
| US-11: Auto alert escalation | 5 | Rules-engine logic is moderately complex but self-contained once thresholds are defined. |
| US-3: Historical trends | 3 | Mostly a query + charting feature reusing the existing sensor data model. |

Sprint 1 total committed effort: 45 story points (based on team velocity established over the first 1-2 sprints).

## Sprint Goal and Expected Deliverables

### Sprint Goal

By the end of Sprint 1, deliver a working core pipeline that ingests live rainfall and water-level sensor data, generates AI-based flood-risk predictions, visualizes risk on a GIS map, and automatically alerts citizens and officials when risk escalates — establishing the foundation on which evacuation planning, drainage monitoring, and analytics dashboards will be built in subsequent sprints.

### Expected Sprint Deliverables

    - A functioning IoT data ingestion service streaming live rainfall and water-level readings into the platform database.

    - An admin view showing live sensor readings with automatic flagging of offline/faulty sensors.

    - A trained baseline AI model exposed via API that outputs flood-risk scores and confidence levels per zone.

    - An interactive GIS map with color-coded flood-risk zones linked to live prediction data.

    - An automated alerting system that sends SMS/app notifications to citizens in high-risk zones, with severity auto-escalation.

    - A historical trends view allowing officials to review past rainfall and water-level data.

    - Test coverage (unit + integration) for the sensor pipeline, prediction API, and alert escalation logic.

### Definition of Done

    - Code merged to the main branch and passing all automated tests.

    - Acceptance criteria for each committed story verified by QA/Product Owner.

    - Feature deployed and demonstrated in the Sprint Review.

    - Documentation (API docs, setup notes) updated for delivered features.

— End of Document —